# eBay Integration - Implementation Checklist

**Created:** November 16, 2025

**Estimated Time:** 21-27 hours total

**Priority:** HIGH

---

## Overview

This checklist provides step-by-step implementation guidance for the eBay auction integration feature. Work through phases sequentially, testing as you go.

---

## Pre-Implementation Setup

### eBay Developer Account Setup (2-3 hours)

- [ ] **Create eBay Developer Account**

- Go to https://developer.ebay.com

- Sign up for developer account

- Verify email

- [ ] **Create eBay Application**

- Navigate to "My Account" → "Application Keys"

- Click "Create an Application Key Set"

- Application Name: "Green Acres Land Investments"

- Select "Trading API" access

- Save App ID (Client ID), Dev ID, and Cert ID (Client Secret)

- [ ] **Get Sandbox Credentials**

- Click "Get a Sandbox User Token"

- Complete OAuth flow

- Save Sandbox User Token

- Note: Sandbox token expires, may need refresh

- [ ] **Set Up Test Data in Sandbox**

- Create sandbox buyer account

- Create sandbox seller account

- List test item in sandbox

- Create test purchase/order

- Get test order ID

- [ ] **Request Production Access**

- Fill out production access form

- Explain use case: "Verify land auction purchases"

- Wait for approval (1-3 business days)

- Once approved, generate production credentials

- [ ] **Add Environment Variables to Railway**

- `EBAY_APP_ID` = Your App ID

- `EBAY_DEV_ID` = Your Dev ID

- `EBAY_CERT_ID` = Your Cert ID

- `EBAY_USER_TOKEN` = Your OAuth token (start with sandbox)

- `EBAY_ENVIRONMENT` = `sandbox` (change to `production` later)

- `EBAY_SITE_ID` = `0` (US site)

- [ ] **Test eBay API Connection**

- Create simple test script

- Call GetItem with test item number

- Verify response received

- Check error handling

---

## Phase 1: Database & Backend (6-8 hours)

### Database Schema Updates (30 minutes)

- [ ] **Update properties table**

```sql

ALTER TABLE properties ADD COLUMN ebay_enabled BOOLEAN DEFAULT FALSE;

ALTER TABLE properties ADD COLUMN ebay_item_number VARCHAR(100);

ALTER TABLE properties ADD COLUMN ebay_listing_url TEXT;

ALTER TABLE properties ADD COLUMN ebay_auction_end_date TIMESTAMP;

ALTER TABLE properties ADD COLUMN ebay_claimed BOOLEAN DEFAULT FALSE;

ALTER TABLE properties ADD COLUMN ebay_claimed_at TIMESTAMP;

```

- Run in Supabase SQL editor

- Verify columns added

- [ ] **Update loans table**

```sql

ALTER TABLE loans ADD COLUMN ebay_order_id VARCHAR(100);

ALTER TABLE loans ADD COLUMN ebay_username VARCHAR(100);

ALTER TABLE loans ADD COLUMN ebay_verified BOOLEAN DEFAULT FALSE;

ALTER TABLE loans ADD COLUMN ebay_verification_date TIMESTAMP;

```

- Run in Supabase SQL editor

- Verify columns added

- [ ] **Create ebay_claims table**

```sql

CREATE TABLE ebay_claims (

id SERIAL PRIMARY KEY,

user_id INTEGER REFERENCES users(id),

ebay_username VARCHAR(100) NOT NULL,

ebay_order_id VARCHAR(100) NOT NULL UNIQUE,

ebay_item_number VARCHAR(100) NOT NULL,

ebay_transaction_id VARCHAR(100),

ebay_verified BOOLEAN DEFAULT FALSE,

ebay_verification_response JSONB,

ebay_buyer_email VARCHAR(255),

ebay_buyer_name VARCHAR(255),

ebay_purchase_amount DECIMAL(10,2),

ebay_purchase_date TIMESTAMP,

property_id INTEGER REFERENCES properties(id),

down_payment_amount DECIMAL(10,2),

preferred_term_months INTEGER,

payment_due_day INTEGER,

deed_name VARCHAR(255),

deed_address TEXT,

status VARCHAR(50) DEFAULT 'pending',

admin_reviewed_by INTEGER REFERENCES admin_users(id),

admin_reviewed_at TIMESTAMP,

admin_notes TEXT,

rejection_reason TEXT,

loan_id INTEGER REFERENCES loans(id),

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_ebay_claims_user_id ON ebay_claims(user_id);

CREATE INDEX idx_ebay_claims_status ON ebay_claims(status);

CREATE INDEX idx_ebay_claims_order_id ON ebay_claims(ebay_order_id);

CREATE INDEX idx_ebay_claims_property_id ON ebay_claims(property_id);

```

- Run in Supabase SQL editor

- Verify table and indexes created

- [ ] **Create ebay_api_logs table**

```sql

CREATE TABLE ebay_api_logs (

id SERIAL PRIMARY KEY,

claim_id INTEGER REFERENCES ebay_claims(id),

api_endpoint VARCHAR(255) NOT NULL,

request_data JSONB,

response_data JSONB,

status_code INTEGER,

success BOOLEAN,

error_message TEXT,

created_at TIMESTAMP DEFAULT NOW()

);

```

- Run in Supabase SQL editor

- Verify table created

### eBay API Helper (2-3 hours)

- [ ] **Install Dependencies**

```bash

cd server

npm install axios xml2js

```

- [ ] **Create server/utils/ebayAPI.js**

- Create file structure

- Import axios and xml2js

- Set up constructor with environment variables

- Implement `getOrder()` method

- Implement `getItem()` method

- Implement XML parsing helpers

- Add error handling

- Add logging

- [ ] **Test eBay API Helper**

- Create test script: `server/test-ebay.js`

- Test with sandbox order ID

- Verify order data returned

- Test with invalid order ID

- Verify error handling works

- Test item lookup

- Check logs created

- [ ] **Create Verification Logic**

- File: `server/utils/verifyEbayClaim.js`

- Function: `verifyEbayClaim(ebayUsername, ebayOrderId, propertyId)`

- Steps:

1. Get property from database

2. Check property.ebay_enabled

3. Call eBay API getOrder

4. Verify buyer username matches

5. Verify item number matches property

6. Verify order is paid

7. Check not already claimed

8. Return verification result

- Add comprehensive error handling

- Add logging for each step

### API Endpoints (3-4 hours)

- [ ] **Create server/routes/ebayClaims.js**

- Import required modules

- Set up router

- Import verification logic

- [ ] **Customer Endpoints - POST /api/ebay-claims/verify**

- Verify user is authenticated (JWT)

- Get ebayUsername and ebayOrderId from body

- Call verification logic

- Return verification result

- Handle errors gracefully

- Test with Postman/curl

- [ ] **Customer Endpoints - POST /api/ebay-claims**

- Verify user is authenticated

- Get all claim data from body

- Re-verify eBay purchase

- Insert into ebay_claims table

- Store eBay verification response as JSONB

- Set status to "verified"

- Return success response

- Test with Postman/curl

- [ ] **Customer Endpoints - GET /api/ebay-claims/my-claims**

- Verify user is authenticated

- Query ebay_claims where user_id = current user

- Include property details

- Return array of claims

- Test with Postman/curl

- [ ] **Customer Endpoints - GET /api/ebay-claims/:id**

- Verify user is authenticated

- Verify user owns claim

- Query claim with property details

- Return claim data

- Test with Postman/curl

- [ ] **Admin Endpoints - GET /api/admin/ebay-claims**

- Verify admin token

- Query all claims with user and property details

- Support status filter

- Order by created_at DESC

- Return array of claims

- Test with Postman/curl

- [ ] **Admin Endpoints - GET /api/admin/ebay-claims/:id**

- Verify admin token

- Query claim with full details

- Include eBay verification data

- Return claim data

- Test with Postman/curl

- [ ] **Admin Endpoints - POST /api/admin/ebay-claims/:id/approve**

- Verify admin token

- Get claim from database

- Verify claim status is "verified"

- Create loan record:

- user_id from claim

- property_id from claim

- loan_amount = property.price - down_payment

- down_payment from claim

- Calculate interest_rate based on down payment tier

- term_months from claim

- Calculate monthly_payment

- payment_due_day from claim

- start_date = next occurrence of due day

- balance = loan_amount

- status = "active"

- deed_name from claim

- deed_address from claim

- ebay_order_id from claim

- ebay_username from claim

- ebay_verified = true

- Update ebay_claims:

- status = "loan_created"

- loan_id = new loan id

- admin_reviewed_by = current admin id

- admin_reviewed_at = now

- Update property:

- status = "under_contract"

- ebay_claimed = true

- ebay_claimed_at = now

- Generate contract (use existing contract generation)

- Return success with loan data

- Test with Postman/curl

- [ ] **Admin Endpoints - POST /api/admin/ebay-claims/:id/reject**

- Verify admin token

- Get rejectionReason from body

- Update claim:

- status = "rejected"

- rejection_reason = rejectionReason

- admin_reviewed_by = current admin id

- admin_reviewed_at = now

- Return success

- Test with Postman/curl

- [ ] **Admin Endpoints - PUT /api/admin/properties/:id/ebay-settings**

- Verify admin token

- Get eBay settings from body

- Update property:

- ebay_enabled

- ebay_item_number

- ebay_listing_url

- ebay_auction_end_date

- Return success

- Test with Postman/curl

- [ ] **Register Routes in server.js**

- Add: `app.use('/api/ebay-claims', require('./routes/ebayClaims'));`

- Verify routes accessible

- [ ] **Test All Endpoints**

- Create Postman collection

- Test each endpoint with valid data

- Test each endpoint with invalid data

- Test authentication/authorization

- Test error responses

- Document any issues

---

## Phase 2: Customer Interface (6-8 hours)

### Dashboard Updates (1 hour)

- [ ] **Update client/src/pages/Dashboard.js**

- Add state for `showEbayClaim` section

- Check if user has pending claims

- Add "Claim eBay Property" card

- Design:

```jsx

{!hasActiveLoans || allowMultipleProperties ? (

<div className="card" style={{ marginTop: '2rem', textAlign: 'center' }}>

<h3>🎉 Won an eBay Auction?</h3>

<p>Claim your property and set up financing!</p>

<p style={{ fontSize: '14px', color: '#666' }}>

We'll verify your win with eBay and guide you through the rest.

</p>

<button

className="btn btn-primary"

onClick={() => navigate('/claim-ebay-property')}

>

Claim My Property

</button>

</div>

) : null}

```

- If user has pending claim, show status card instead

- Link to claim detail page

- Test on desktop

- Test on mobile

### Claim Property Page (4-5 hours)

- [ ] **Create client/src/pages/ClaimEbayProperty.js**

- Set up component structure

- Import necessary dependencies

- Set up state management

- [ ] **Step 1: Verify eBay Purchase**

- Create form with fields:

- eBay Username (text input)

- eBay Order ID (text input with example)

- Add "Need help finding Order ID?" expandable section

- Add [Verify Purchase] button

- Handle form submission:

- Call POST /api/ebay-claims/verify

- Show loading spinner during API call

- Handle success: proceed to Step 2

- Handle errors: show error message with specific reason

- Style form professionally

- Test with valid order

- Test with invalid order

- Test validation

- [ ] **Step 2: Review Property**

- Display eBay verification success

- Show order details:

- eBay Order ID

- Purchase Date

- Purchase Amount

- Display matched property:

- Title

- Location

- Acres

- Images

- [View Full Details] link

- Buttons:

- [Continue to Financing]

- [Cancel]

- Style professionally

- Test display

- [ ] **Step 3: Choose Financing**

- Down payment input

- Min $99

- Max = purchase amount

- Real-time validation

- Interest rate display (auto-calculated based on down payment):

- $99-$999: 18% APR

- 20% of price: 12% APR

- 25%+ of price: 8% APR

- Term selection (radio buttons):

- 12 months

- 24 months

- 36 months (default)

- 48 months

- 60 months

- Payment due day (radio buttons):

- 1st of month

- 15th of month

- Real-time monthly payment calculator:

- Updates on any change

- Shows breakdown:

- Principal & Interest

- Tax Escrow

- HOA Escrow (if applicable)

- Total Monthly Payment

- Implement calculator logic (use existing from PropertyDetail.js)

- Buttons:

- [Continue to Deed Info]

- [Back]

- Test calculator accuracy

- Test all combinations

- Test mobile responsiveness

- [ ] **Step 4: Deed Information**

- Deed Name input

- Mailing Address inputs:

- Street

- City

- State (dropdown)

- ZIP

- Validation

- Buttons:

- [Review & Submit]

- [Back]

- Test form validation

- [ ] **Step 5: Review & Submit**

- Display all information:

- eBay Purchase details

- Property details

- Financing terms

- Monthly payment breakdown

- Deed information

- Checkboxes:

- Terms of Service

- Contract for Deed terms

- Buttons:

- [Submit Claim]

- [Edit] (goes back to previous step)

- [Cancel]

- Handle submission:

- Call POST /api/ebay-claims

- Show loading

- On success: show confirmation

- On error: show error message

- Test submission

- Test validation

- [ ] **Success Screen**

- Show checkmark icon

- Success message

- Explain next steps:

1. Admin review (1-2 days)

2. Email notification

3. Contract signing

4. Down payment

5. Loan active

- [Return to Dashboard] button

- Test display

- [ ] **Error Handling**

- Invalid/expired token

- eBay verification failures

- Network errors

- Validation errors

- Display user-friendly messages

- Provide actionable next steps

- Test all error scenarios

- [ ] **Mobile Responsiveness**

- Test all steps on 375px width

- Test on 768px width

- Verify forms are usable

- Verify buttons are tappable

- Check calculator on mobile

- Fix any issues

### Claim Status Page (1 hour)

- [ ] **Create client/src/pages/EbayClaimStatus.js**

- Set up component

- Load claim data from API

- Display status timeline:

- Purchase Verified ✅

- Financing Selected ✅

- Claim Submitted ✅

- Pending Admin Review ⏳

- Contract Generation ⚪

- Down Payment ⚪

- Loan Active ⚪

- Show all submitted information

- Show admin notes (if any)

- Show rejection reason (if rejected)

- [Return to Dashboard] button

- Test with different statuses

### Route Configuration (15 minutes)

- [ ] **Update client/src/App.js**

- Add routes:

```jsx

<Route path="/claim-ebay-property" element={

<ProtectedRoute><ClaimEbayProperty /></ProtectedRoute>

} />

<Route path="/ebay-claims/:id" element={

<ProtectedRoute><EbayClaimStatus /></ProtectedRoute>

} />

```

- Test navigation

---

## Phase 3: Admin Interface (5-6 hours)

### Property Management Updates (1 hour)

- [ ] **Update client/src/pages/PropertyManagement.js**

- Add "📦 eBay Settings" button to each property

- Create modal component for eBay settings

- Modal fields:

- Enable eBay Claiming (checkbox)

- eBay Item Number (text input)

- eBay Listing URL (text input, optional)

- Auction End Date (date picker)

- Handle save:

- Call PUT /api/admin/properties/:id/ebay-settings

- Update property in list

- Close modal

- Show eBay badge on enabled properties:

- `[📦 eBay Enabled]` badge

- Show claimed status if applicable:

- `[📦 Claimed by: John Doe]`

- Test modal functionality

- Test save/update

- Test mobile view

### Admin Dashboard Updates (30 minutes)

- [ ] **Update client/src/pages/AdminDashboard.js**

- Add API call to get pending claims count

- Add action item card:

```jsx

{pendingClaimsCount > 0 && (

<div className="action-item">

<h4>📦 eBay Claims Pending Review</h4>

<p>{pendingClaimsCount} new claims need approval</p>

<button onClick={() => navigate('/admin/ebay-claims')}>

Review Claims

</button>

</div>

)}

```

- Test display

- Test navigation

### eBay Claims List Page (2 hours)

- [ ] **Create client/src/pages/admin/EbayClaims.js**

- Set up component structure

- Load claims from API

- Create summary cards:

- Pending count

- Verified count

- Approved count

- Rejected count

- Add filter dropdown:

- All

- Pending

- Verified

- Approved

- Loan Created

- Rejected

- Desktop view - Table:

- Customer Name & Email

- Property Title & Price

- eBay Order ID

- eBay Verified badge

- Down Payment & Term

- Status badge

- Purchase Date

- Actions: [View Details] button

- Mobile view - Cards:

- All info stacked

- Full-width buttons

- Implement filtering

- Test table display

- Test mobile cards

- Test filtering

### eBay Claim Detail Page (2-3 hours)

- [ ] **Create client/src/pages/admin/EbayClaimDetail.js**

- Set up component structure

- Load claim details from API

- Page header with status

- Action buttons (top):

- [Approve & Create Loan] (if verified)

- [Request Changes] (if verified)

- [Reject Claim] (if verified/pending)

- [← Back to Claims List]

- eBay Verification Section:

- Show verification badge (✅ VERIFIED or ❌ FAILED)

- eBay Username

- eBay Order ID

- Transaction ID

- Purchase Amount

- Purchase Date

- Payment Status

- eBay API verification timestamp

- eBay Buyer Email (from API)

- eBay Buyer Name (from API)

- Order Status

- Customer Information Section:

- Name

- Account Email

- Phone

- Account Created Date

- Warning if eBay email differs from account email

- Property Section:

- Title

- Location

- Price

- Status

- eBay Item Number

- [View Property Details] link

- Financing Details Section:

- Down Payment & percentage

- Loan Amount

- Interest Rate

- Term (months)

- Monthly Payment breakdown

- Payment Due Day

- Start Date

- Tax Escrow monthly

- HOA Escrow monthly

- Deed Information Section:

- Deed Name

- Deed Address (formatted)

- Admin Notes Section:

- Text area to add/edit notes

- [Save Notes] button

- History of notes (optional)

- [ ] **Approve Functionality**

- [Approve & Create Loan] button handler

- Show confirmation dialog:

- "Create loan for [Customer Name]?"

- Shows loan summary

- [Confirm] [Cancel]

- On confirm:

- Call POST /api/admin/ebay-claims/:id/approve

- Show loading

- On success:

- Show success message

- Redirect to loan detail page

- On error:

- Show error message

- Test approval flow

- Verify loan created correctly

- Verify property status updated

- Verify claim status updated

- [ ] **Reject Functionality**

- [Reject Claim] button handler

- Show dialog:

- "Reason for rejection:" (text area)

- [Submit Rejection] [Cancel]

- On submit:

- Call POST /api/admin/ebay-claims/:id/reject

- Show success message

- Redirect to claims list

- Test rejection flow

- [ ] **Request Changes Functionality** (Optional for v1)

- [Request Changes] button handler

- Show dialog:

- "Message to customer:" (text area)

- [Send Request] [Cancel]

- On submit:

- Update claim status

- (Future: Send email to customer)

- Show success message

- Test functionality

- [ ] **Mobile Responsiveness**

- Test all sections on mobile

- Buttons full-width and stacked

- All info readable

- Test on 375px and 768px

- Fix any issues

### Route Configuration (15 minutes)

- [ ] **Update client/src/App.js**

- Add admin routes:

```jsx

<Route path="/admin/ebay-claims" element={

<AdminRoute><EbayClaims /></AdminRoute>

} />

<Route path="/admin/ebay-claims/:id" element={

<AdminRoute><EbayClaimDetail /></AdminRoute>

} />

```

- Test navigation

---

## Phase 4: Testing & Polish (4-5 hours)

### Complete Workflow Testing (2 hours)

- [ ] **End-to-End Test - Success Path**

- Admin: Enable eBay on property

- Admin: Enter test eBay item number

- Customer: Register/login

- Customer: Click "Claim My Property"

- Customer: Enter valid sandbox eBay info

- Verify: eBay API called successfully

- Verify: Property matched correctly

- Customer: Choose financing options

- Verify: Calculator shows correct amount

- Customer: Enter deed information

- Customer: Review and submit

- Verify: Claim created in database

- Admin: See notification in dashboard

- Admin: Navigate to claims list

- Admin: Click claim detail

- Admin: Review all information

- Admin: Approve and create loan

- Verify: Loan created correctly

- Verify: Property status updated

- Verify: Claim status updated

- Verify: Contract generated

- Customer: See loan in dashboard

- Customer: Can view contract

- ✅ Success!

- [ ] **Test - Already Claimed Order**

- Customer attempts to claim same order twice

- Verify: Error message shown

- Verify: No duplicate claim created

- [ ] **Test - Invalid eBay Order**

- Customer enters invalid order ID

- Verify: eBay API returns error

- Verify: Friendly error message shown

- Verify: Customer can try again

- [ ] **Test - Username Mismatch**

- Customer enters wrong username

- Verify: Verification fails

- Verify: Error explains mismatch

- Verify: No claim created

- [ ] **Test - Property Not eBay Enabled**

- Customer tries to claim order for disabled property

- Verify: Error message shown

- Verify: Admin notification (optional)

- [ ] **Test - Rejection Flow**

- Admin rejects a claim

- Verify: Claim status updated

- Verify: Property remains available

- Verify: Customer can see rejection (future: email)

### Edge Cases & Error Handling (1 hour)

- [ ] **Test Network Errors**

- Simulate eBay API timeout

- Verify: Timeout handled gracefully

- Verify: User sees helpful message

- [ ] **Test Validation Errors**

- Submit with missing fields

- Submit with invalid down payment

- Submit without agreeing to terms

- Verify: All validations work

- Verify: Error messages clear

- [ ] **Test Concurrent Claims**

- Two users try to claim same property

- Verify: Only first succeeds

- Verify: Second gets error

- Verify: No data corruption

- [ ] **Test Database Constraints**

- Try to create duplicate order ID

- Verify: Unique constraint enforced

- Verify: Error handled gracefully

### Mobile Testing (1 hour)

- [ ] **Test Customer Flow on Mobile**

- iPhone (375px)

- Android (360px)

- iPad (768px)

- Test each step of claim process

- Test calculator on mobile

- Test form inputs

- Test buttons

- Fix any issues

- [ ] **Test Admin Flow on Mobile**

- Test property eBay settings modal

- Test claims list (cards)

- Test claim detail view

- Test approve/reject

- Fix any issues

### Performance Testing (30 minutes)

- [ ] **Test API Performance**

- Time eBay API verification call

- Should complete in <3 seconds

- Time claim submission

- Time loan creation from claim

- Optimize if needed

- [ ] **Test Load Times**

- Dashboard with claims notification

- Claims list with 20+ claims

- Claim detail page

- Optimize queries if slow

### UI/UX Polish (30 minutes)

- [ ] **Review All User Messages**

- Success messages are encouraging

- Error messages are helpful

- Instructions are clear

- No jargon or technical terms

- [ ] **Review Visual Design**

- Consistent button styles

- Proper spacing

- Clear visual hierarchy

- Professional appearance

- [ ] **Add Loading States**

- Show spinners during API calls

- Disable buttons during submission

- Show progress indicators

- [ ] **Add Success Animations** (Optional)

- Checkmark animation on verification

- Celebration on approval

- Smooth transitions

---

## Phase 5: Production Deployment (2-3 hours)

### Switch to Production eBay API (1 hour)

- [ ] **Verify Production Approval**

- Check eBay developer account

- Verify production API access granted

- Generate production OAuth token

- [ ] **Update Environment Variables**

- Railway dashboard

- Change `EBAY_ENVIRONMENT` to `production`

- Update `EBAY_USER_TOKEN` to production token

- Keep App ID, Dev ID, Cert ID same

- Deploy changes

- [ ] **Test with Real eBay Order**

- List test property on eBay (cheap listing)

- Purchase with test account

- Attempt to claim with real order

- Verify production API works

- Verify all data correct

### Documentation (30 minutes)

- [ ] **Update Admin Guide**

- Add eBay claims section

- Document property setup

- Document review process

- Add screenshots

- [ ] **Create User Guide** (Optional)

- How to find Order ID

- Step-by-step claim process

- FAQ section

- [ ] **Update Session Handoff**

- Document what was implemented

- Note any deviations from plan

- List any known issues

- Update for next session

### Final Testing (1 hour)

- [ ] **Smoke Test Everything**

- Customer registration

- Customer claim process

- eBay API verification

- Loan creation

- Contract generation

- Admin approval

- All notifications

- [ ] **Test Error Scenarios**

- Invalid data

- Network issues

- API failures

- Edge cases

- [ ] **Security Check**

- Verify authentication on all endpoints

- Verify authorization (user can only see own claims)

- Verify admin-only access

- Verify no sensitive data exposed

- Check for SQL injection vulnerabilities

- Verify eBay tokens secure

### Launch Preparation (30 minutes)

- [ ] **Create Monitoring**

- Set up alerts for eBay API failures

- Monitor claim submission rate

- Track approval time

- Monitor error rates

- [ ] **Backup Current Database**

- Export full database backup

- Store securely

- Test restore process

- [ ] **Communication Plan**

- Inform team of new feature

- Prepare announcement for customers

- Update website/marketing materials

- [ ] **Launch!**

- Deploy to production

- Monitor closely for 24 hours

- Be ready to roll back if issues

- Celebrate! 🎉

---

## Post-Launch (Week 1)

### Monitoring (Daily)

- [ ] Check eBay API success rate

- [ ] Review claim submissions

- [ ] Monitor approval times

- [ ] Check for error patterns

- [ ] Review customer feedback

### Optimization Opportunities

- [ ] Analyze eBay API response times

- [ ] Identify any bottlenecks

- [ ] Review user drop-off points

- [ ] Gather admin feedback

- [ ] Plan improvements

---

## Troubleshooting Guide

### eBay API Issues

**Problem:** "Order not found"

- Check order ID format (should be XX-XXXXX-XXXXX)

- Verify environment (sandbox vs production)

- Check OAuth token is valid

- Verify API credentials correct

**Problem:** "eBay API timeout"

- eBay API can be slow (3-5 seconds normal)

- Increase timeout to 10 seconds

- Implement retry logic

- Cache verification results (optional)

**Problem:** "Username mismatch"

- Verify customer entering exact eBay username

- Check case sensitivity

- eBay usernames are case-insensitive, implement toLowerCase()

### Database Issues

**Problem:** "Duplicate order ID"

- Order already claimed

- Check ebay_claims table

- Show friendly error to user

- Suggest contacting support

**Problem:** "Property not found"

- eBay item number doesn't match any property

- Admin needs to enable eBay on property first

- Show helpful error message

### Common User Issues

**Problem:** Can't find Order ID

- Provide clear instructions with screenshots

- Link to eBay help article

- Offer phone support

**Problem:** Calculator showing wrong amount

- Verify interest rate tiers correct

- Check tax/HOA escrow calculation

- Test with known values

---

## Rollback Plan

If critical issues arise:

### Quick Rollback (5 minutes)

- [ ] Disable "Claim eBay Property" button in Dashboard

- [ ] Hide claims notification in Admin Dashboard

- [ ] Deploy change

- [ ] Issue resolved, users can't create new claims

- [ ] Existing claims can still be processed

### Full Rollback (30 minutes)

- [ ] Revert to previous git commit

- [ ] Deploy previous version

- [ ] Verify system stable

- [ ] Investigate issue offline

- [ ] Fix and redeploy when ready

---

## Success Metrics

Track these metrics post-launch:

- [ ] eBay claim submission rate

- [ ] eBay verification success rate

- [ ] Claim approval rate

- [ ] Average time to approval

- [ ] Loan creation success rate

- [ ] Customer satisfaction

- [ ] Support tickets related to eBay claims

- [ ] Conversion rate (eBay buyer → active loan)

---

## Future Enhancements

After v1 is stable, consider:

- [ ] Email notifications at each step

- [ ] Automatic winner notification (eBay webhook)

- [ ] Auto-sync eBay listings to properties

- [ ] Support for multiple eBay accounts

- [ ] Analytics dashboard for eBay sales

- [ ] A/B testing different listing formats

- [ ] Integration with other auction platforms

---

## Notes

- **Work sequentially through phases** - Don't skip ahead

- **Test after each section** - Catch issues early

- **Commit frequently** - After each completed task

- **Use FIND/REPLACE methodology** - Maintain code quality

- **Ask for help if stuck** - Don't waste time

- **Document issues** - Update this checklist as you go

---

## Final Checklist

Before marking complete:

- [ ] All phases completed

- [ ] All tests passing

- [ ] Production eBay API working

- [ ] Documentation updated

- [ ] Team trained on new feature

- [ ] Monitoring in place

- [ ] Customer communication sent

- [ ] Celebration had! 🎉

---

**Estimated Total Time:** 21-27 hours

**Suggested Schedule:**

- Week 1: Pre-setup + Phase 1 (Database & Backend)

- Week 2: Phase 2 (Customer Interface)

- Week 3: Phase 3 (Admin Interface)

- Week 4: Phase 4 (Testing) + Phase 5 (Production)

---

**Last Updated:** November 16, 2025

**Status:** Ready to begin implementation

---

**Built with ❤️ for Green Acres Land Investments, LLC**

Step-by-step path to automated eBay property claiming! 🌿